|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day | Date | Activity | Start Time | End Time | Total Duration |
| Monday | 14/11/2016 | Learn how to use pivotal tracker | 7:00pm | 8:30pm | 1 hours 30 minutes |
| Tuesday | 15/11/2016 | Learn how to use pivotal tracker | 7:00pm | 8:30pm | 1 hours 30 minutes |
| Wednesday | 16/11/2016 | Learn how to use pivotal tracker | 5:00pm | 6:30pm | 1 hours 30 minutes |
| Thursday | 17/11/2016 | Brainstorming ideas for user stories | 4:00pm | 6:00pm | 2 hours |
| Friday | 18/11/2016 | Learn how to use github | 7:00pm | 9:30pm | 1 hour 30 minutes |
| Saturday | 19/11/2016 | Brainstorming stories | 10:00 am | 12:00 pm | 1 hour 15 minutes |
| Sunday | 20/11/2016 | Learn how to use GitHub | 10:00 am | 12:00 pm | 1 hour 30 minutes |

Name: Poh Sek Lee

14/11/2016 – 20/12/2016

21/11/2016 – 27/11/2016

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day | Date | Activity | Start Time | End Time | Total Duration |
| Monday | 21/11/2016 | Learn to Integrate pivotal tracker with github | 7:00pm | 8:00pm | 1 hour |
| Tuesday | 22/11/2016 | Add on stories to pivotal tracker | 4:00pm | 5:00pm | 1 hour |
| Wednesday | 23/11/2016 | Learn how to use github | 6:00pm | 8:00pm | 2 hours |
| Thursday | 24/11/2016 | Discuss with scrum team about the stories in pivotal tracker need to add more or need change something else | 4:00pm | 5:00pm | 1 hour |
| Friday | 25/11/2016 | Discuss any stories need to discarded | 6:00pm | 6:30pm | 30 minutes |
| Saturday | 26/11/2016 | Discuss about the database structure | 2:30 pm | 5:00 pm | 2 hours |
| Sunday | 27/11/2016 | Complete the database structure | 10:00 am | 12:00 pm | 1 hour 15 minutes |

28/11/2016 – 04/12/2016

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day | Date | Activity | Start Time | End Time | Total Duration |
| Monday | 28/11/2016 | Create Menu database table | 8:00pm | 10:00pm | 2 hours |
| Tuesday | 29/11/2016 | Finalise menu database table | 4:00pm | 5:00pm | 1 hour |
| Wednesday | 30/11/2016 | Developing the Menu layout | 6:00pm | 8:30pm | 2 hours 30 minutes |
| Thursday | 01/12/2016 | Code the search function to retrieve menu items | 7:00pm | 9:00pm | 2 hours |
| Friday | 02/12/2016 | Continue coding the search function to retrieve menu items | 8:00pm | 11:00pm | 2 hours |
| Saturday | 03/12/2016 | Carry out Junit testing for menu | 10:00am | 12:00pm | 2 hours |
| Do validation and add more feature for retrieve | 3:00pm | 4:30pm | 1 hour 30 minutes |
| Sunday | 04/12/2016 | Design Add menu UI | 12:00pm | 1:30pm | 1 hour 30 minutes |
| Code the basic function | 3:00pm | 5:00pm | 2 hours |
| Carry out Junit testing | 6:00pm | 7:00pm | 1 hour |
| Validation and add more features | 9:00pm | 10:00pm | 1 hour |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day | Date | Activity | Start Time | End Time | Total Duration |
| Monday | 05/12/2016 | Design Update menu UI | 7:00pm | 8:30pm | 1 hour 30 minutes |
| Tuesday | 06/12/2016 | Code basic function for update menu | 8:00pm | 10:00pm | 2 hours |
| Wednesday | 07/12/2016 | Carry out Junit testing for update menu | 10:00am | 11:00am | 1 hour |
|  |  | Validation and add more features for update menu | 11:00pm | 12:00pm | 1 hour |
| Thursday | 08/12/2016 | Do basic function for search menu | 7:00pm | 8:30pm | 1 hour 30 minutes |
| Friday | 09/12/2016 | Carry out Junit testing for search menu | 7:00pm | 8:00pm | 1 hour |
| Validation and add more features for search menu | 9:00pm | 10:30pm | 1 hour 30 minutes |
| Saturday | 10/12/2016 | Design delete menu UI | 12:00pm | 2:00pm | 2 hours |
| Do code basic function for delete menu | 2:00pm | 3:30pm | 1 hour 30 minutes |
| Sunday | 11/12/2016 | Carry out Junit testing and validation | 9:00am | 10:00am | 1 hour |
| Final testing for menu | 3:00pm | 4:00pm | 1 hour |

05/12/2016 – 11/12/2016

12/12/2016 – 18/12/2016

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day | Date | Activity | Start Time | End Time | Total Duration |
| Monday | 12/12/2016 | Create manage redeem item database | 6:00pm | 7:00pm | 1 hour |
| Tuesday | 13/12/2016 | Complete the redeem item database table | 3:00pm | 4:30pm | 1 hour 30 minutes |
| Wednesday | 14/12/2016 | Developing the update and delete redeem item layout | 3:00pm | 4:00pm | 1 hour |
| Code the basic function for update and delete redeem item | 6:00pm | 8:00pm | 2 hours |
| Thursday | 15/12/2016 | Design Add redeem item UI | 8:00pm | 10:00pm | 2 hours |
| Friday | 16/12/2016 | Code the basic function for add redeem item | 7:00pm | 9:00pm | 2 hours |
| Saturday | 17/12/2016 | Carry out Junit testing for update and delete redeem item | 10:00am | 11:00am | 1 hour |
| Sunday | 18/12/2016 | Carry out Junit testing for add redeem item | 10:00am | 11:00am | 1 hour |

19/12/2016 – 25/12/2016

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day | Date | Activity | Start Time | End Time | Total Duration |
| Monday | 19/12/2016 | Validation and add more features for update and delete redeem item | 9:00am | 11:00am | 2 hours |
| Tuesday | 20/12/2016 | Validation and add more features for add redeem item | 2:00pm | 4:30pm | 2 hours 30 minutes |
| Wednesday | 21/12/2016 | Discuss with teammates regarding manage redeem item | 3:00pm | 4:30pm | 1 hour 30 minutes |
| Thursday | 22/12/2016 | Make changes to Add menu UI and function | 5:00pm | 7:00pm | 2 hours |
| Make changes to Update menu UI and function | 8:00pm | 9:00pm | 1 hour |
| Friday | 23/12/2016 | Make changes to Delete menu UI and function | 8:00pm | 9:00pm | 1 hour |
| Saturday | 24/12/2016 | Make changes to add redeem item UI and function | 12:00pm | 1:30pm | 1 hour 30 minutes |
| Sunday | 25/12/2016 | Check all the program is run without any problem | 11:00am | 1:00pm | 2 hours |